## Slide 1: Project Management
Team project
Lecturer: Jan Samuelsson
Email: jan452@gmail.com

## Slide 2
Team project
Homework !!!

## Slide 3: Project Plan flow
Purpose + Goals +
Requirements
WBS
Network diagram Activities and Mile-Stones
Activity list Estimates Dependencies
Time plan (GANTT)
Resource histogram

## Slide 4: Document template
I have created 2 document templates
  Project plan (word document)
  Product and Sprint backlog (excel document)
You put all your information in these 2 documents.

## Slide 5: Document content: First delivery
Product overview
  Background & Purpose
Project overview
  Goal
    (S.M.A.R.T. and in one sentence)
  List of main features
Work Breakdown Structure (WBS)
Project schedule, overview (no details)
Product backlog (Requirement list: user stories, prioritized & estimated)
  In excel document !
E-mail; Project documents (2), 26 November
Email: jan452@gmail.com

## Slide 6: Document content: Remaining
Team organization & Roles
Communication plan
Schedule
  With features (estimated) for each sprint, but not more info than that
Budget
Risks, with Risk exposure (probability x impact)
Sprint backlog and burndown chart for sprint 1
Presentations: 21 December